## Slide 1: CSE 6324 Advanced Topics in Software Engineering
Team 8
1

## Slide 2: Team Members
Akshata Raikar - 1002032638
Shovon Pereira - 1002073941
Devyani Singh - 1001959376
Ravi Rajpurohit - 1002079916
2

## Slide 3: Agenda
Project Vision & Features
Competitors
Software Development Plan
Risk Management Plan
Risk Mitigation Plan
Customers & Users
Moscow Requirements Classification
Repository
References
3

## Slide 4: Project Vision
Acknowledging the importance of GAS value.
Separate tools analyzing Gas values
  Detecting out-of-gas situation
  Detecting inefficient code wasting Gas
Merge with another powerful tool Slither
Make a more robust and diverse tool
4

## Slide 5: Proposed Features
5
Out-of-gas situation
Inefficient code detector
Slither

## Slide 6: Competitors
6
Tool | Features
GasGauge | GasGauge focuses on gas related vulnerabilities that is occurred by out-of-gas situation
GasFuzzer | It improves on ContractFuzzer tool to find out vulnerabilities via gas allowance manipulation
GasChecker | Suggests efficient smart contract coding technique to improve gas usage

## Slide 7: Software Development Plan
Iteration 1:
  Define a plan & features.
  Study reference tools.
  Plan the team’s schedule & their responsibilities.
Iteration 2:
  Build a prototype.
  Refine the project requirements and scope.
Iteration 3:
  Complete the development phase.
  Testing & Analysis.
7

## Slide 8: Risk Management Plan
Technical Risk: Combining the functions of three different tools might lead to unanticipated errors.
Resource Risk: Team’s lack of experience & familiarity with Smart Contracts.
Schedule Risk: Different class schedules of team members.
8

## Slide 9: Risk Mitigation Plan
Technical Risk Mitigation:
  Adhere the best coding practices.
  Enlist the broad and helpful Python community's assistance.
Resources Risk Mitigation:
  Improve our ability to process concepts for programs based on smart contracts.
Schedule Risk Mitigation:
  Be adaptable as a team when it comes to each team member's project development timetable.
  Strategy calls for maintaining regular, clear contact throughout the semester.
9

## Slide 10: Customers & Users
10
Customers | Users
Dr. Christoph Csallner | CSE 6324-001 class
Mohammed Rifat Arefin | 
Team 9 | 

## Slide 11: MoSCoW Requirement Classification
11
Should have | Could have | Won’t have
Add a feature to detect gas value of individual line of code. | The tool will be able to find out inefficient code, suggesting alternative coding strategies could be added. | The tool will not have any user interface, it will be totally used from the console.

## Slide 12: Repository
https://github.com/PereiraMavs/CSE6324_Team_8
Version: 0.1
12

## Slide 13: References
[1] S. S. Kushwaha, S. Joshi, D. Singh, M. Kaur and H. -N. Lee, "Ethereum Smart Contract Analysis Tools: A Systematic Review," in IEEE Access, vol. 10, pp. 57037-57062, 2022, doi: 10.1109/ACCESS.2022.3169902.
[2] https://ethereum.org/en/developers/docs/smart-contracts/ , accessed on 09/23/2023
[3] https://ethereum.org/en/developers/docs/gas/ , accessed on 09/23/2023
[4] T. Chen et al., "GasChecker: Scalable Analysis for Discovering Gas-Inefficient Smart Contracts," in IEEE Transactions on Emerging Topics in Computing, vol. 9, no. 3, pp. 1433-1448, 1 July-Sept. 2021, doi: 10.1109/TETC.2020.2979019.
[5] I. Ashraf, X. Ma, B. Jiang and W. K. Chan, "GasFuzzer: Fuzzing Ethereum Smart Contract Binaries to Expose Gas-Oriented Exception Security Vulnerabilities," in IEEE Access, vol. 8, pp. 99552-99564, 2020, doi: 10.1109/ACCESS.2020.2995183.
[6] https://github.com/crytic/slither, accessed on 09/23/2023
[7] https://arxiv.org/abs/2112.14771, accessed on 09/23/2023
13

## Slide 14: Thank You! Any Questions?
14